

Safety Plan Lane Assistance

**Document Version: [Version]**

**Template Version 1.0, Released on 2017-06-21**



# Document history

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Editor | Description |
| 26.03.2018 | 0.1 | Stefan Cyliax | Initial version for functional safety project |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Table of Contents

[Document history](#_Toc509838596)

[Table of Contents](#_Toc509838597)

[Introduction](#_Toc509838598)

[Purpose of the Safety Plan](#_Toc509838599)

[Scope of the Project](#_Toc509838600)

[Deliverables of the Project](#_Toc509838601)

[Item Definition](#_Toc509838602)

[Goals and Measures](#_Toc509838603)

[Goals](#_Toc509838604)

[Measures](#_Toc509838605)

[Safety Culture](#_Toc509838606)

[Safety Lifecycle Tailoring](#_Toc509838607)

[Roles](#_Toc509838608)

[Development Interface Agreement](#_Toc509838609)

[Confirmation Measures](#_Toc509838610)

[*Confirmation review*](#_Toc509838611)

[*Functional safety audit*](#_Toc509838612)

[*Functional safety assessment*](#_Toc509838613)

# Introduction

## Purpose of the Safety Plan

This safety plan gives an overview of how we are going to derive a safe system. What are the main risks of the system and how they are going to be mitigated?

A few of the major elements include:

* What system is under consideration
* The goal of the project
* What steps will be taken to ensure safety
* The roles and personnel involved in the project
* The project timeline

## Scope of the Project

For the lane assistance project, the following safety lifecycle phases are in scope:

Concept phase

Product Development at the System Level

Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level

Production and Operation

## Deliverables of the Project

The deliverables of the project are:

Safety Plan

Hazard Analysis and Risk Assessment

Functional Safety Concept

Technical Safety Concept

Software Safety Requirements and Architecture

# Item Definition

This Safety Plan regards a Lane Assistance system including the customer display and interface. It has two main functions: Line Departure Warning (LDW) and Lane Keeping Assistance. (LKA). The LDW detects lane lines using a camera sub-system and warns the driver about unintentional departures by vibrating the steering wheel. LKA builds on this and adds steering torque to help the driver move back towards the center of the lane.

1. Lane Departure Warning:  
   The lane departure warning function will vibrate the steering wheel
2. Lane Keeping Assistance:  
   The lane keeping assistance function will move the steering wheel so that the wheels turn towards the center of **the lane**

**The system consists of four sub-systems**

* Camera system
* Electronic Power Steering system
* Car Display system
* **Electronic power steering ECU**



# Goals and Measures

## Goals

**The goal is to analyze the** Lane Assistance system using ISO 26262. We analyse which malfunctions can occur and which possible hazards and harm they cause. For each scenario a risk is calculated. Next we analyze the system architecture layer by layer to identify measures to mitigate the risk.

## Measures

|  |  |  |
| --- | --- | --- |
| Measures and Activities | Responsibility | Timeline |
| Follow safety processes | **All Team Members** | Constantly |
| Create and sustain a safety culture | **All Team Members** | Constantly |
| Coordinate and document the planned safety activities | Safety Manager | Constantly |
| Allocate resources with adequate functional safety competency | Project Manager | Within 2 weeks of start of project |
| Tailor the safety lifecycle | Safety Manager | Within 4 weeks of start of project |
| Plan the safety activities of the safety lifecycle | Safety Manager | Within 4 weeks of start of project |
| Perform regular functional safety audits | Safety Auditor | Once every 2 months |
| Perform functional safety pre-assessment prior to audit by external functional safety assessor | Safety Manager | 3 months prior to main assessment |
| Perform functional safety assessment | Safety Assessor | Conclusion of functional safety activities |

# Safety Culture

**This are characteristics of a good safety culture in a company:**

* **High priority: safety has the highest priority among competing constraints like cost and productivity**
* **Accountability: processes ensure accountability such that design decisions are traceable back to the people and teams who made the decisions**
* **Rewards: the organization motivates and supports the achievement of functional safety**
* **Penalties: the organization penalizes shortcuts that jeopardize safety or quality**
* **Independence: teams who design and develop a product should be independent from the teams who audit the work**
* **Well defined processes: company design and management processes should be clearly defined**
* **Resources: projects have necessary resources including people with appropriate skills**
* **Diversity: intellectual diversity is sought after, valued and integrated into processes**
* **Communication: communication channels encourage disclosure of problems**
* **Testing and auditing independent**
* **Hazard analysis with diverse team**

# Safety Lifecycle Tailoring

**[Instructions:**

**Describe which phases of the safety lifecycle are in scope and which are out of scope for this particular project. Hint: See the** [**Intro section**](#_sh22j99mm02k) **of this document**

**]**

For the lane assistance project, the following safety lifecycle phases are in scope:

Concept phase

Product Development at the System Level

Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level

Production and Operation

# Roles

**[Instructions:**

**This section is here for your reference. You do not need to do anything here. It is provided to help with filling out the development interface agreement section.**

**]**

|  |  |
| --- | --- |
| Role | Org |
| Functional Safety Manager- Item Level | OEM |
| Functional Safety Engineer- Item Level | OEM |
| Project Manager - Item Level | OEM |
| Functional Safety Manager- Component Level | Tier-1 |
| Functional Safety Engineer- Component Level | Tier-1 |
| Functional Safety Auditor | OEM or external |
| Functional Safety Assessor | OEM or external |

# Development Interface Agreement

**[Instructions:**

**Assume in this project that you work for the tier-1 organization as described in the above roles table. You are taking on the role of both the functional safety manager and functional safety engineer.**

**Please answer the following questions:**

1. **What is the purpose of a development interface agreement?**

defines the roles and responsibilities between companies involved in developing a product.

The DIA also specifies what evidence and work products each party will provide to prove that work was done according to the agreement.

1. **What will be the responsibilities of your company versus the responsibilities of the OEM? Hint: In this project, the OEM is supplying a functioning lane assistance system. Your company needs to analyze and modify the various sub-systems from a functional safety viewpoint.**

**] 15.4**

**Tier1:**

Safety Manager

* Planning, coordinating and documenting of the development phase of the safety lifecycle
* Tailors the safety lifecycle
* Maintains the safety plan
* Monitors progress against the safety plan
* Performs pre-audits before the safety auditor

Safety Engineer

* Product development
* Integration
* Testing at the hardware, software and system levels

**OEM:**

Project Manager

* Overall project management
* Acquires and allocates resources needed for the functional safety activities
* Appoints safety manager or might act as safety manager

# Confirmation Measures

**[Instructions:**

**Please answer the following questions:**

1. **What is the main purpose of confirmation measures?**
2. that a functional safety project conforms to ISO 26262, and
3. that the project really does make the vehicle safer.
4. **What is a confirmation review?**
5. **What is a functional safety audit?**
6. **What is a functional safety assessment?**

**]**

##### Confirmation review

Ensures that the project complies with ISO 26262. As the product is designed and developed, an independent person would review the work to make sure ISO 26262 is being followed.

##### Functional safety audit

Checking to make sure that the actual implementation of the project conforms to the safety plan is called a functional safety audit.

##### Functional safety assessment

Confirming that plans, designs and developed products actually achieve functional safety is called a functional safety assessment.

A safety plan could have other sections that we are not including here. For example, a safety plan would probably contain a complete project schedule.

There might also be a "Supporting Process Management" section that would cover "Part 8: Supporting Processes" of the ISO 26262 functional safety standard. This would include descriptions of how the company handles requirements management, change management, configuration management, documentation management, and software tool usage and confidence.

Similarly, a confirmation measures section would go into more detail about how each confirmation will be carried out.